RESTAURANT MANAGEMENT SYSTEM - PROJECT SUPPLEMENTARY DOCUMENTATION

1. Risk Analysis

1.1 Risk Identification, Assessment and Management

The following risks have been identified as critical to the operational success of the Restaurant Management System:

| Risk ID | Risk Description | Probability | Impact | Management Strategy |
| --- | --- | --- | --- | --- |
| R1 | Database Connection Issues | Low | High | Implementing robust connection pooling and automatic retry mechanisms in the Node.js backend. |
| R2 | Unauthorized Data Access | Medium | Critical | Enforcing strict JWT-based authentication and Role-Based Access Control (RBAC). |
| R3 | Data Inconsistency in Orders | Low | High | Utilizing MySQL ACID-compliant transactions to ensure data integrity during simultaneous orders. |
| R4 | API Downtime | Low | Medium | Implementing comprehensive error handling and logging using middleware. |

1.2 Mitigation and Preventive Actions

- For Technical Risks: Regular database backups and code reviews will be conducted to prevent data loss and logic errors.

- For Management Risks: Weekly Agile/Scrum meetings and Jira tracking are utilized to prevent sprint delays.

1.3 Risk Matrix

Risk evaluation is based on the formula: Risk Score = Probability (1-5) x Impact (1-5).

- Critical (16-25): Immediate action required (e.g., Data Privacy).

- Medium (9-15): Planned mitigation required (e.g., Connection issues).

- Low (1-8): Routine monitoring (e.g., UI minor bugs).

2. Code Security and Data Privacy

The system adheres to the following security protocols:

- Data Privacy: Sensitive user data, specifically passwords, are never stored in plain text. We utilize the bcryptlibrary for secure hashing and salting.

- Code Security: To prevent SQL Injection and XSS (Cross-Site Scripting), all inputs are sanitized via backend validation middlewares (express-validator).

- Session Security: Secure JSON Web Tokens (JWT) are used for session management, ensuring that data is only accessible to authorized users.

3. Implementation Roadmap

The project follows a structured 4-phase delivery timeline:

- Phase 1: Environment Setup & DB Design: Establishing the MySQL schema and Node.js environment.

- Phase 2: Backend Development: Development of RESTful APIs for Menu, Order, and User management.

- Phase 3: Frontend Integration: Connecting the React.js dashboard with backend services and real-time data flow.

- Phase 4: Testing & Finalization: Comprehensive system testing, UI/UX refinements, and final deployment.

4. Validation and Testing Plan

4.1 Testing Methods

- Unit Testing: Individual components such as price calculation logic and stock decrement functions will be tested independently.

- Integration Testing: Validation of the data flow between the React frontend, Node.js API, and MySQL database.

- Performance Evaluation: The system’s response time for order placement and report generation will be measured under simulated load.

4.2 Success Criteria

The project will be deemed successful if it meets the following benchmarks:

- Functional Accuracy: 100% accuracy in financial reporting and stock management.

- Security: Zero unauthorized access to Level 3 (Admin) clearance areas.

- Reliability: Successful execution of the "Order-to-Payment" workflow without system crashes.

- Agile Compliance: Completion of all planned user stories in the Jira backlog.